# D-REC Platform — Technical Progress Report

Peter Laufenberg
Report date: March 30, 2026

# Executive Summary

This report covers the technical progress made on the D-REC platform over recent development cycles. Key outcomes include: a comprehensive device review and approval workflow, real-time chat system, major security audit and remediation (reducing vulnerabilities by 88%), Angular framework upgrade from v15 to v19, role-based access control for reviewers, and infrastructure cost optimization through elimination of unused cloud environments.

# By the Numbers

| Total commits (backend + frontend) | ~1,500+ |
| --- | --- |
| Security vulnerabilities fixed | 327+ (semgrep, SonarQube, Dependabot) |
| npm vulnerabilities resolved | 349 (277 backend + 72 frontend) |
| Accessibility improvements | 14 component templates updated |
| CI/CD pipeline optimizations | 9 workflow files updated |
| AWS cost savings (monthly) | ~$28–30/month (dev environment removed) |
| Frameworks upgraded | Angular 15 → 19, Sentry v9, TypeORM 0.3.28 |

# Features Delivered

## Device Review & Approval Workflow

Built an end-to-end device review system enabling structured evaluation of renewable energy device submissions before they enter the D-REC certification pipeline.

Embedded review panel in the device list view with document inspection, OCR text extraction, and AI-powered translation (DeepL via backend API)

Document management with S3 pre-signed URL refresh, image/PDF preview, and per-document "reviewed" checkboxes

Review status workflow: draft → pending → approved/rejected, with status change logging

World map integration: click a map pin to filter and scroll to the corresponding device in the review panel

Reviewer and Senior Reviewer roles with dedicated registration flow and admin approval emails

## Real-Time Chat System

Implemented a site-scoped chat system allowing developers and administrators to communicate about specific device submissions directly within the platform.

Chat window integrated into the main navigation with conversation threading

Messages linked to specific device sites (projectName) for contextual discussions

Chat list component with conversation history and site name filtering

Backend chat API with message persistence, conversation management, and admin endpoint

## Certificate API Enhancement

Added a new developerId field to the certificate API response, enabling API consumers (e.g., Powertrust) to correlate certificates with their own device identifiers without breaking changes to existing integrations.

## UI/UX Improvements

Renamed "API User" to "Market Intermediary" throughout the codebase for clarity

Renamed "Site" column to "Project Name" in device reviews for consistency

Added COD (Commercial Operation Date) proof and AC capacity fields to device forms

Resizable sidebar navigation

Removed phone number auto-formatter that was corrupting international numbers

Sortable, filterable device reviews table

# Security Hardening

Conducted a comprehensive security audit using three complementary tools — Semgrep (static analysis), SonarQube/SonarCloud (code quality), and GitHub Dependabot (dependency vulnerabilities) — and remediated the vast majority of findings.

## Semgrep: 50 → 6 findings

Upgraded encryption from AES-256-CBC to AES-256-GCM (authenticated encryption) with backward-compatible decryption for existing data

Replaced Math.random() with crypto.randomBytes() for password and OTP generation

Escaped user input in RegExp constructors to prevent ReDoS attacks

Anchored password validation regex to prevent partial-match bypasses

Fixed shell injection in GitHub Actions workflows (moved interpolated secrets into environment variables)

Added non-root user to Docker container (was running as root)

Restricted CORS from open (*) to an allowlist of known origins

Removed hardcoded credentials from seed files and Postman collections

Tightened GitHub Pages workflow permissions from workflow-level to job-level

## SonarQube: Code quality fixes across both repos

Fixed 3 missing await bugs where Promise objects were used in boolean conditionals (always truthy)

Fixed dead code: auth token expiry hardcoded to "180 days" was overriding config

Removed 23 dead expression statements (standalone form control accesses with no effect)

Replaced .map() with .forEach() where return values were unused

Removed duplicate property assignments and simplified identical if/else branches

Added generic font-family fallback (sans-serif) to 4 SCSS files

## Dependabot: 349 dependency vulnerabilities patched

277 vulnerabilities resolved in the backend (drec-origin) and 72 in the frontend (drec-ui) through targeted dependency updates. The Angular upgrade from v15 to v19 alone resolved the majority of frontend vulnerabilities.

## Accessibility (WCAG compliance)

Added keyboard navigation (tabindex, role attributes, keydown.enter handlers) to 14 component templates

Ensured all click-handler elements on non-interactive elements (divs, spans) are also keyboard-accessible

Widened event handler types from MouseEvent to Event to support both click and keyboard events

# Infrastructure & DevOps

## Angular 15 → 19 Upgrade

Performed a major framework upgrade of the frontend application from Angular 15 to Angular 19, including migration of Angular Material, Sentry SDK (to v9), and replacement of the abandoned datetime-picker with a maintained fork. This resolved 72 of 89 npm audit vulnerabilities.

## Dev Environment Decommission

Identified that the cloud-based development environment was unused (development happens locally with Docker), and removed all associated resources:

Deleted Kubernetes dev namespace (2 deployments, 3 services, ingress, HPA, secrets)

Deleted the origin RDS instance (db.t3.micro) — the dev-only database

Emptied and deleted the dev-drec S3 bucket (862 objects, ~277 MB)

Removed build-deploy-docker-dev.yaml CI workflows from both repos

Removed develop branch from push triggers in 7 CI check workflows (PRs still checked)

Estimated savings: ~$28–30/month

## Production Database Backup

Created a gzip-compressed backup of the production PostgreSQL database via kubectl exec and uploaded it to the prod-drec S3 bucket for disaster recovery.

## CI/CD Pipeline Improvements

Fixed ESLint, Prettier, markdownlint, and yamllint CI failures across both repos

Fixed Cypress E2E workflow (LocalStack auth token, npm→pnpm cache mismatch)

Staging database reconnection after dev environment teardown

Added Mailpit Docker container for local SMTP email testing

Added MinIO Docker container for local S3-compatible object storage (no AWS dependency for development)

# Documentation

Wrote data models documentation for the certificate log API response (including the new developerId field)

Updated legacy API guides with notes about the developerId field

Added environment table to the backend README clarifying that develop is local-only

Removed defunct dev environment URLs from the frontend README

Documented staging credentials and portal URLs

# Note on Development Tooling

Part of this work was carried out with the assistance of Claude Code, Anthropic's AI coding tool. It was used as a pair-programming partner across the full stack, helping with:

Codebase exploration and understanding (NestJS backend, Angular frontend, Rush.js monorepo, Kubernetes manifests, GitHub Actions workflows)

Security audits (semgrep, SonarCloud API) and systematic remediation of findings

Multi-step infrastructure operations (DB backup, K8s resource management, RDS teardown)

Direct AWS CLI and kubectl interaction (S3, RDS, EKS, ECR) for infrastructure management

Merge conflict resolution and CI/CD debugging

Documentation and report generation

# Next Steps

Deploy the serialNumber/developerId changes to production (currently on staging)

Address remaining Dependabot vulnerabilities in the frontend

Continue device review workflow refinements based on reviewer feedback

Migrate staging database to match production schema for PR #672 changes

Consider decommissioning the demo environment if unused