# D-REC Platform — Technical Progress Report

Peter Laufenberg
Report date: April 2, 2026

# Executive Summary

This report covers the technical progress made on the D-REC platform over recent development cycles. Key outcomes include: a comprehensive device review and approval workflow with bulk actions and automated screening, a dedicated meter-read review module, real-time chat system with notification improvements, multi-layer verification tooling aligned to the D-REC Methodology specification, security hardening across three audit tools, and infrastructure cost savings from decommissioning unused cloud resources.

# By the Numbers

| Total commits (backend + frontend) | ~1,600+ |
| --- | --- |
| Security vulnerabilities fixed | 363+ (semgrep, SonarQube/SonarCloud, Dependabot) |
| npm vulnerabilities resolved | 349 (277 backend + 72 frontend) |
| Accessibility improvements | 14 component templates updated |
| CI/CD pipeline optimizations | 9 workflow files updated |
| AWS cost savings (monthly) | ~$28–30/month (dev environment removed) |
| Frameworks upgraded | Angular 15 → 19, Sentry v9, TypeORM 0.3.28 |
| SonarCloud issues resolved (latest scan) | ~36 across backend |
| Audit log action types | 15 (12 original + 3 new) |
| Verification tools | 9 distinct checks |
| ACL permission gaps fixed | 2 critical (Reviewer/SeniorReviewer) |

# Features Delivered

## Device Review & Approval Workflow

Built an end-to-end device review system enabling structured evaluation of renewable energy device submissions before they enter the D-REC certification pipeline.

- Embedded review panel in the device list view with document inspection, OCR text extraction, and AI-powered translation (DeepL free tier via backend API)

- Satellite imagery solar panel detection using AI (Roboflow ML free tier with limited credits)

- Document management with S3 pre-signed URL refresh, image/PDF preview, and per-document "reviewed" checkboxes

- Review status workflow: draft → pending → approved/rejected, with status change logging

- World map integration: click a map pin to filter and scroll to the corresponding device in the review panel

- Reviewer and Senior Reviewer roles with dedicated registration flow and admin approval emails

## Real-Time Chat System

Implemented a site-scoped chat system allowing market intermediaries and reviewers to communicate about specific device submissions directly within the platform.

- Chat window integrated into the main navigation with conversation threading

- Messages linked to specific device sites (siteName) for contextual discussions

- Chat list component with conversation history and site name filtering

- Backend chat API with message persistence, conversation management, admin endpoint and web hook configuration

## Certificate API Enhancement

Added a new developerId field to the certificate API response, enabling API consumers (e.g., Powertrust) to correlate certificates with their own device identifiers without breaking changes to existing integrations.

## UI/UX Improvements

- Renamed "API User" to "Market Intermediary" throughout the codebase for clarity

- Renamed "Project Name" column to "Site" for consistency

- Added COD (Commissioning Date) proof and AC capacity fields to device forms

- Resizable sidebar navigation

- Removed phone number auto-formatter that was corrupting international numbers

- Sortable, filterable device reviews table

- increased latitude/longitude resolution

# Security Hardening

Conducted a comprehensive security audit using three complementary tools — Semgrep (static analysis), SonarQube/SonarCloud (code quality), and GitHub Dependabot (dependency vulnerabilities) — and remediated the vast majority of findings.

## Semgrep: 50 security findings

- Upgraded encryption from AES-256-CBC to AES-256-GCM (authenticated encryption) with backward-compatible decryption for existing data

- Replaced Math.random() with crypto.randomBytes() for password and OTP generation

- Escaped user input in RegExp constructors to prevent ReDoS attacks

- Anchored password validation regex to prevent partial-match bypasses

- Fixed shell injection in GitHub Actions workflows (moved interpolated secrets into environment variables)

- Added non-root user to Docker container (was running as root)

- Restricted CORS from open (*) to an allowlist of known origins

- Removed hardcoded credentials from seed files and Postman collections

- Tightened GitHub Pages workflow permissions from workflow-level to job-level

## SonarQube/SonarCloud: Code quality fixes across both repos

- Fixed 3 missing await bugs where Promise objects were used in boolean conditionals (always truthy)

- Fixed dead code: auth token expiry hardcoded to "180 days" was overriding config

- Removed 23 dead expression statements (standalone form control accesses with no effect)

- Replaced .map() with .forEach() where return values were unused

- Removed duplicate property assignments and simplified identical if/else branches

- Added generic font-family fallback (sans-serif) to 4 SCSS files

- Resolved ~36 additional issues from SonarCloud scan: complexity reduction in guards, unused imports, missing awaits, Dockerfile best practices, and readonly property enforcement

- Skipped migration class renames flagged by SonarCloud due to TypeORM tracking risk (class names are stored in the migrations table)

## Dependabot: 349 dependency vulnerabilities patched

277 vulnerabilities resolved in the backend (drec-origin) and 72 in the frontend (drec-ui) through targeted dependency updates. The Angular upgrade from v15 to v19 alone resolved the majority of frontend vulnerabilities.

## Accessibility (WCAG compliance)

- Added keyboard navigation (tabindex, role attributes, keydown.enter handlers) to 14 component templates

- Ensured all click-handler elements on non-interactive elements (divs, spans) are also keyboard-accessible

- Widened event handler types from MouseEvent to Event to support both click and keyboard events

# Infrastructure & DevOps

## Angular 15 → 19 Upgrade

Performed a major framework upgrade of the frontend application from Angular 15 to Angular 19, including migration of Angular Material, Sentry SDK (to v9), and replacement of the abandoned datetime-picker with a maintained fork. This resolved 72 of 89 npm audit vulnerabilities.

## Dev Online Environment Decommission

Identified that the cloud-based development environment was unused (development happens locally with Docker), and removed all associated resources:

- Deleted Kubernetes dev namespace (2 deployments, 3 services, ingress, HPA, secrets)

- Deleted the origin RDS instance (db.t3.micro)

- Emptied and deleted the dev-drec S3 bucket (862 objects, ~277 MB)

- Removed build-deploy-docker-dev.yaml CI workflows from both repos

- Removed develop branch from push triggers in 7 CI check workflows (PRs still checked)

- Estimated savings: ~$28–30/month

## Production Database Backup

Created a gzip-compressed backup of the production PostgreSQL database via kubectl exec and uploaded it to the prod-drec S3 bucket for disaster recovery.

## CI/CD Pipeline Improvements

- Fixed ESLint, Prettier, markdownlint, and yamllint CI failures across both repos

- Fixed Cypress E2E workflow (LocalStack auth token, npm→pnpm cache mismatch)

- Staging database reconnection after dev environment teardown

- Added Mailpit Docker container for local SMTP email testing

- Added MinIO Docker container for local S3-compatible object storage (no AWS dependency for development)

- local development can work completely offline

# Documentation

- Wrote data models documentation for the certificate log API response (including the new developerId field)

- Updated legacy API guides with notes about the developerId field

- Added environment table to the backend README clarifying that develop is local-only

- Removed defunct dev environment URLs from the frontend README

- Documented staging credentials and portal URLs

# Note on Development Tooling

Part of this work was carried out with the assistance of Claude Code, Anthropic's AI coding tool. It was used as a pair-programming partner across the full stack, helping with:

- Codebase exploration and understanding (NestJS backend, Angular frontend, Rush.js monorepo, Kubernetes manifests, GitHub Actions workflows)

- Security audits (semgrep, SonarCloud API) and systematic remediation of findings

- Multi-step infrastructure operations (DB backup, K8s resource management, RDS teardown)

- Direct AWS CLI and kubectl interaction (S3, RDS, EKS, ECR) for infrastructure management

- Merge conflict resolution and CI/CD debugging

- Documentation and report generation

# Meter-Read Review Module

Built a dedicated review interface for meter reads, complementing the existing device/document review workflow. Reviewers can now evaluate energy generation data per site with the same structured approach used for device submissions, with filtering, sorting and searching

- Device-grouped list view with sortable columns (site name, read count, latest read, total kWh, status) and expandable per-read detail rows

- Detail panel with status management (pending/approved/flagged/rejected), reviewer notes (textarea), and one-click approve/reject

- Verification tools reused from device reviews: historical consistency analysis, production ceiling check, cross-source verification

- New gap analysis tool detecting missing read periods using median-interval heuristics, with coverage percentage calculation (to be checked with Powertrust)

- Per-read anomaly flagging — reviewers can flag individual reads with a reason, logged to the audit trail

- Bulk actions: select-all checkbox, bulk approve/reject/reopen via a dedicated backend endpoint with per-device audit logging

- Chat integration with automatic status-change logging to site conversations

- Lazy-loaded Angular module at /reads/reviews, role-gated to Admin, Reviewer, and SeniorReviewer

# New Review Workflow

New device review workflow based on reviewer feedback and the April 2026 audit preparation backlog.

## Bulk Actions & Screening

- Checkbox selection with select-all toggle on the device list

- Bulk approve, reject, and reopen buttons for batch status changes

- Bulk auto-screen: run automated verification on selected devices or all unscreened pending devices (up to 50)

- ‘Screen All’ button with distinct filled styling to differentiate from per-selection actions

- Auto-screen on submission: backend automatically triggers screening when a device enters ‘pending’ status (fire-and-forget)

## Document Panel (Read-Only)

- Removed upload and delete buttons from the device review document panel — reviewers now view documents in a read-only capacity

- Document management (upload/delete) remains available on the device submission/update side — where it should be

## Export & Audit

- Excel export of the filtered/sorted device list (24 columns, auto-width) using SheetJS with lazy dynamic import

- CSV export button added to audit trail modals in both device-reviews and meter-read-reviews

## UX Polish

- Toast/snackbar feedback after saves, uploads, bulk operations, and exports (MatSnackBar)

- Unsaved changes warning when navigating away from a dirty detail form

- Keyboard shortcuts: Ctrl+S to save, Escape to close modals/detail panel, Arrow keys to navigate the device list

- Embossed toolbar button styling with drop shadows and inset highlights for better visual hierarchy

- Notes field changed from single-line input to resizable textarea in meter-read-reviews

- trackBy added to remaining ngFor loops (pictures, screenshots, reads) for rendering performance

# Audit Logging Expansion

Extended the audit trail system with three new action types to improve traceability for meter-read reviews and bulk operations.

- bulk_status_change — logged per device when a batch approve/reject/reopen is performed, with batch size metadata; covers both device-reviews and meter-read-reviews

- read_anomaly_flagged — logged when a reviewer flags an individual meter read, includes read value, period, and reviewer-supplied reason

- read_gap_analysis — logged when the gap analysis tool runs, records total reads, gap count, and coverage percentage

- Total audit action types now at 15, covering the full verification lifecycle from submission through approval

# Chat System Improvements

- Fixed wrong-site chat opening: replaced ReplaySubject(1) with Subject to prevent stale value replay when switching between devices

- Fixed missed notifications when the chat window is already open: incoming messages now auto-mark as read and trigger an audio notification plus a visual header flash

- Repositioned minimize/close buttons to the top-right corner of the chat window header

- Removed debug console.log statements from ChatService that were firing every 10 seconds during unread count polling

- Chat system also works with external API calls and webhooks, enabling integration with third-party notification services and automated workflows

# AWS Infrastructure Hardening

Implemented several production database and network security controls in response to the D-REC Methodology data security requirements (Section 3.2).

## Network Access Controls

- Created dedicated security groups for each RDS instance (production and staging), restricting inbound connections on port 5432 to the EKS pod CIDR only

- only application pods can reach the database via network

## Least-Privilege Database Access

- Created a dedicated application database user (drec_app) with SELECT, INSERT, and UPDATE permissions only

- Revoked DELETE on evidentiary tables — the application cannot delete device, meter read, or document records; only the superuser (not used by the application) can perform deletions

- Migrated the production API connection string from the PostgreSQL superuser to the restricted drec_app user

## Database Audit Trail

- History triggers: a history.changes table records the full before/after state (as JSONB) of every INSERT, UPDATE, and DELETE on 15 protected tables, including the database user and timestamp

- pgAudit: enabled the pgaudit PostgreSQL extension on the production RDS instance; all write operations are logged to AWS CloudWatch Logs with full session context

## Document Integrity After Approval

- Documents attached to a device cannot be uploaded, replaced, or deleted once the review status is “approved”

- Enforced at three API mutation points (upload, delete, document replacement via edit form) — returns HTTP 403 Forbidden

- The DELETE restriction on the database user provides a second layer: even if the API guard were bypassed, the application cannot delete rows from protected tables

# ACL Permission Fix

Discovered and fixed a critical access control gap: the Reviewer and SeniorReviewer roles were created by migration but never granted permissions to the ACL modules they need.

- DEVICE_REVIEWS_MANAGEMENT_CRUDL — only Admin had access; Reviewer and SeniorReviewer were blocked from all review API endpoints

- CHAT_MANAGEMENT_CRUDL — every role except Reviewer and SeniorReviewer was assigned; reviewers could not send or receive chat messages

- Added migration granting Read+Write to both roles on both modules, with NOT EXISTS guards for idempotency

- Migration uses subqueries on role name rather than hardcoded IDs for portability across environments

# Next Steps

- Deploy the ACL permission migration to staging and production

- Deploy meter-read review module and audit logging enhancements to staging for reviewer testing

- Implement remaining medium-effort backlog items: retry on API errors, chat unread indicator, PDF download button

- Consider WebSocket upgrade for chat to replace 10-second polling

- Split the 1,600-line documents-window component into smaller sub-components

- Add component test coverage to review modules (currently zero)

- Continue D-REC Methodology spec alignment (§3.1–3.10 gaps documented in reference memory)